## Slide 1: Chapter-3: Economic Analysis of the Projects
Overview of Economic Analysis
Is social cost benefit analysis (SCBA).
Is a methodology developed for evaluating investment projects from the point of view of the society.
In the economic analysis of projects, we are interested in the total return /profitability to the whole society.

## Slide 2: Cont…,
Economic analysis is used primarily for evaluating public investments and has received increasing emphasis in recent years in in many developing countries.
It is also applicable to private investments/projects.

## Slide 3: Identification of Cost and Benefits of Economic Analysis
Even though the procedures followed and the criteria used are the same, the values, which the NPV AND IRR assume, are different in economic analysis and financial analysis.
The main factors, which explain this difference, are:
The items considered as inputs and outputs of the project;
The prices used in the valuation of inputs and output

## Slide 4: 1. Items considered as inputs and outputs
Often, when it is analyzed from the enterprises viewpoint some real costs and benefits attributed to projects do not appear among its inputs and outputs.
The main reason for excluding certain cost and benefits is that they are considered “external” to the enterprise.

## Slide 5: Cont…,
But costs or benefits viewed as “external” to the enterprise are “internal” when they are considered from the economy’s angle; somebody pays for these “external” costs and somebody receives these “external” benefits, even if it is not the enterprise.
Thus, to the extent that they can be measured and valued they are included in the calculations of the economic NPV AND IRR.

## Slide 6: Cont…,
Good example of externalities is the costs incurred in providing the project area with infrastructure inputs, e.g.; access roads, energy lines, sewerage services; although these inputs are required by the project, often they serve other purposes too.
Similarly, flood control benefits, for example, resulting from a hydroelectric power dam are real benefits to down stream farmers and the economy, but cannot be captured by the power authority for various reasons.

## Slide 7: Cont…,
An externality (external effect) is a special class of good, which has the following characteristics:
    It is not purposely created by the project sponsor but is an incidental outcome of legitimate economic activity.
    It is beyond the control of the persons who are affected by it, for better or for worse.
    It is not traded in the market place.

## Slide 8: Cont…,
Since SCBA seeks to consider all costs and benefits, external effects need to be taken into account.
The valuation of external effects is somewhat difficult because they are often intangible in nature and there is no market price, which can be used as a starting point.
Their value is estimated by indirect means.

## Slide 9: Cont…,
For example:
  The benefit from the training program may be estimated in terms of the increased earning power of workers.
  The cost of pollution may be estimated in terms of the loss of earnings.
  The cost of noise may be inferred from the d/ces in rent b/n the noise-affected area and that of some other area & etc.

## Slide 10: Cont…,
The above examples serve to emphasize the difficulties in measuring external effects.
[In view of this, some economists have suggested that these effects be ignored.
In order to justify their suggestion, they argue that since a project is likely to have both beneficial and harmful external effects, one may not err much in assuming that the net effect would be zero.

## Slide 11: Cont…,
But, this argument, seemingly a rationalization for one's ignorance, lacks validity.]
External effects must be taken into account wherever it is possible to do so.
Even if these effects cannot be measured in monetary terms, some qualitative evaluation must be attempted.

## Slide 12: 2. Prices used
Another d/ce b/n financial and economic analysis is that even inputs and outputs “internal” to both, the enterprise and the economy are valued differently.
In financial analysis the rule is to value inputs and outputs at actual market prices, at the same time in economic analysis shadow or Efficiency prices are employed.

## Slide 13: Cont…,
Consequently, using d/t prices will give d/t economic and financial NPV AND IRR even if the inputs and outputs are identical in physical terms.
For example, the enterprise will have to pay workers the market wages in real Birrs (not in shadow ones), irrespective of what is believed to be their opportunity cost from the economy’s viewpoint.

## Slide 14: Cont…,
Similarly, the enterprise will collect for its exports the equivalent of local currency calculated at the official exchange rate.
Again, in financial analysis it is the actual expenditure and revenue, which matter, not shadow ones.
Market prices, which form the basis for computing the monetary costs and benefits from the point of view of project sponsor reflect social values only under conditions of perfect competition.

## Slide 15: Cont…,
When imperfections are obtained, market prices do not reflect social values.
The common market imperfections found in developing countries are:
Rationing; Rationing of a commodity means control over its price and distribution.
The price paid by a consumer under rationing is often significantly less than the price that would prevail in a competitive market.

## Slide 16: Cont…,
(ii) Prescription of minimum wage rates
When minimum wage rates are prescribed, the wages paid to labour are usually less than what the wages would be in a competitive labour market free from such wage legislations.

## Slide 17: Cont…,
(iii) Foreign exchange regulation.
The official rate of foreign exchange in most of the developing countries, which exercise close regulation over foreign exchange, is typically less than the rate that would prevail in the absence of foreign regulation.
This is why foreign exchange usually commands premium in unofficial transactions.

## Slide 18: Cont…,
In addition to the factors discussed above, the impact of the project on savings, its effect on redistribution, and the consideration for merit goods are also seen as the other factors that entail d/ces b/n financial and economic analysis of projects:
i. Concern for Savings: Unconcerned about how its benefits are divided b/n consumption and savings, a private firm does not put differential valuation on savings and consumption.

## Slide 19: Cont…,
From a social point of view, however, the division of benefits b/n consumption and savings (which leads to investment) is relevant/appropriate.
One Birr of benefits saved is deemed more valuable than a birr of benefits consumed.
ii. Concern for Redistribution: A private firm does not bother how its benefits are distributed across various groups in the society.

## Slide 20: Cont…,
The society, however; is concerned about the distribution of benefits across different groups.
One Birr of benefit going to a poor section is considered more valuable than a Birr of benefit going to an affluent section.
iii. Merit wants: refer to goals and preferences that are not expressed in the market place.

## Slide 21: Cont…,
These goals and preferences are believed by policymakers to be in the larger interest.
For example, the government may prefer to promote girls education.
This is not required by consumers in the market place.
Merit wants are not relevant from the private point of view.
But they are important from the social point of view.

## Slide 22: Cont…,
For the reasons discussed above the financial and economic analysis of a project will show a different picture, particularly as regards the NPV AND IRR.
In analyzing public projects in particular both the financial analysis and the economic analysis should be conducted.
This is especially user-to view a project from various angles and to obtain different perspectives.

## Slide 23: Cont…,
Decision makers need both profiles in order to evaluate a project and to design the necessary fiscal and monetary measures to meet its financial requirements.
In deciding on the acceptance or rejection of such projects, the economic criterion is superior to the financial one, and when a project passes the economic test it is an acceptable project for the country and;

## Slide 24: Cont…,
It should be implemented and the government will take the necessary financial and other measures to ensure its smooth operation.
A project, for example, that shows very low, or even negative financial returns as a result of the fact that the major benefits it generates are “external” to and cannot be captured by the enterprise, might show acceptable economic returns when these benefits are considered as “internal” to the economy and are valued accordingly.

## Slide 25: Cont…,
In this case the solution is to subsidize the enterprise sufficiently so that it will stay in operation and generate these benefits.
However, although this is the economically rational approach, one should be careful with projects that pass the economic test but fail the financial test.

## Slide 26: Sunk cost
Sunk costs are defined as those costs which have been incurred on the project before appraisal and which therefore cannot be avoided even if they are considered utterly wasteful.
A sunk cost refers to an outlay already incurred in the past.
When analyzing a proposed project, sunk costs are ignored.

## Slide 27: Cont…,
Economic and financial analyses consider only future returns to future costs.
To save resources, it is preferable to stop a project midway whenever the expected future costs exceed the expected future benefits.
On the other hand, although stopping a partially completed project may be more economical than finishing it, closing a project is often costly.

## Slide 28: Cont…,
For example, one may have to cancel partially completed contracts, and lenders may levy a penalty.
Such costs have to be taken into account in deciding whether or not to close the project.
Transfer Payments
Transfer payments are payments made among different persons/economic agents/ but they are not related to any particular resources cost.

## Slide 29: Cont…,
Direct transfer payments redistribute national income and generally affect the government treasury.
When looking at the project from the project entity's point of view, taxes and subsidies affect the benefits and costs of the project.
When looking at the project from society's viewpoint, however, a tax for the project entity is an income for the government, and a subsidy for the entity is a cost to the government; the flows net out.

## Slide 30: Cont…,
Hence transfer payments have to be excluded from all estimates of economic costs and benefits during the economic analysis of a project.
It is to be noted that transfer payments affect the distribution of income.

## Slide 31: Determining Economic Values
Adjustment for Transfer payments:
The first step in adjusting financial prices to economic values is to estimate direct transfer payment.
Direct transfer payments are payments that represent only the transfer of claims to real resources from one person in the society to another taxes and as such do not constitute a resource cost.

## Slide 32: Cont…,
The most common transfer payments are taxes, direct subsidies, and credit transactions that include (normally) loan receipts, repayments of principals, and etc.
All these entries should be taken out before the financial accounts are adjusted to reflect economic values.

## Slide 33: Cont…,
Market prices represent shadow prices only under conditions of perfect competition.
Hence, there is a need for developing shadow prices and measuring net economic benefits of goods/services in terms of these prices to guide the allocation of resources.
It is also a set of prices that are believed to reflect better the opportunity cost.

## Slide 34: Cont…,
Rationale: Market prices in developing countries are generally often unreliable of the real worth of goods and services bought and sold in the market.
Markets in most countries and particularly those of developing countries, often do not function in such a way that the prices and opportunity costs are the same.

## Slide 35: Cont…,
As a result, operation of the market mechanism does not lead to optimal allocation of scarce resources.
A d/ce b/n market prices and opportunity cost occurs particularly in labour mkts b/se of statutory minimum wages and labor union pressure.

## Slide 36: Cont…,
Thus, in order to arrive at the economic values of these inputs it is necessary to adjust the prices to take into account of market imperfections.
This suggests the need to developing efficiency shadow prices and measuring net economic benefits of goods/services in terms of these prices to guide the allocation of resources.

## Slide 37: Traded/tradable and non-tradable goods/commodities (inputs and outputs):
Traded goods: Traded goods are goods that are imported or exported.
That is CIF for imports and FOB for exports.
Under CIF agreement, the responsibility of the seller include transporting the goods to nearest port, loading them on a vessel (pot) and paying for the insurance and freight.

## Slide 38: Cont…,
FOB contracts relieve the responsibility of seller once the goods are shipped.
Traded items are those for which FOB price is greater than domestic cost of production, or
Imports, Marginal cost of production is greater than C.I.F price.

## Slide 39: Cont…,
Non-tradable inputs and outputs: A good is regarded as non-tradable when one or more of the following conditions are satisfied.
If its import price (CIF price) is greater than its domestic cost of production and domestic cost of production is greater than its export price (F.O.B price) or simply CIF > DCP > FOB.

## Slide 40: Cont…,
If it is not traded because of government intervention by means of import bans or quotas.
If it is not traded either because of its nature (bulkiness) or it is not economical to do so.

## Slide 41: The economic value of tradable (Valuation of Tradable):
For tradable goods, the international price is the measure of its opportunity cost to the country.
For tradable goods it is possible to substitute imports for domestic production and similarly it is possible to substitute exports for domestic consumption.
Hence, the international price, also referred to as the boarder price, represents the ‘real’ value of the good in terms of economic efficiency.

## Slide 42: Valuation of non-tradable commodities:
Some goods and services such as land, building, and electricity are not amenable to foreign trade.
Hence, there is no boarder price for them.
Economic value for non-traded items are defined in terms of marginal social cost (MSC) and marginal social benefit (MSB).

## Slide 43: Cont…,
The marginal social cost of a good is the value in terms of accounting prices of the resources required to produce an extra unit of the good, or
Is the cost of producing one more unit of a good or services that falls on peoples other then the producer.
It is the total cost that the society pays for the production of an extra unit of goods in question.

## Slide 44: Cont…,
The marginal social benefit of a good is the benefit of an additional unit of a good or services that people other than the consumer of the goods or services enjoy.
Therefore, the valuation of non-tradable is done as per the principles of shadow price discussed above.

## Slide 45: Cont…
The another way of determining economic value of non traded goods are;
On output side;
If the impact of the project is increase the consumption of the product in the economy, the measure of value is the consumers’ willing to pay.

## Slide 46: Cont…,
On the input side;
If the impact of the project is reduce the availability of inputs to other users, their willingness to pay for the input represents social value.

## Slide 47: Border Parity Pricing
The economic benefits of producing tradable outputs and costs of using tradable inputs are measured by the border price of these inputs and outputs.
The opportunity cost of tradable goods is defined by their border prices or value of a traded good at the border or port of entry (airport or sea port) of a country.

## Slide 48: Cont…,
The efficiency/shadow prices are border prices determined by international trade.
Border price is the unit price of a traded good at a country’s border or point of entry and it is either CIF or FOB prices , but net of taxes and subsidies.
The project inputs and outputs are thus valued on the basis of international trade.

## Slide 49: Cont…,
The basic assumption here is that international market is less distorted than the domestic market and thus taking international price is more realistic to value the true cost of inputs and outputs.
To move from market to shadow price analysis therefore, shadow prices must be expressed in terms of world prices to the project.

## Slide 50: Cont…,
Export parity price; is the price that a producer gets for its product if exported, or FOB export price minus the cost of getting the product from the farm or factory to the boarder.
Import parity price; is the price that the purchaser pays for imported goods; or CIF import price plus transportation cost to the purchaser location.

## Slide 51: Cont…
Thus, for traded goods domestic margins, relating to transport will have to be adjusted to prices at the border to obtain values at the project level.
The decomposition of these margins is referred to as border parity pricing.

## Slide 52: Cont…
A parity price or parity economic value is the price or value of a project input & output that is based on a border price adjusted for expenses b/n border and the project boundary.
Thus, the assess of the full economic values of a traded good in a world price system requires both its foreign exchange worth at the border, plus the value at world price of the non-traded activities of transportation required per unit of output.

## Slide 53: Cont…
Recall that for tradable goods,
1. CIF prices < Domestic market prices;…… import.
2. FOB prices > Domestic market prices……...export.
Where a project imports an inputs, its border parity price is the CIF price plus transportation costs up to the destination of farm.

## Slide 54: Cont…
The CIF price represents the direct foreign exchange cost of the input up to the port of entry (air port, seaport, land port (eg Moyale)).
Similarly an exportable good should be valued at a border price or FOB export price.
For goods that are traded directly by a project the border parity price for the project output is the FOB price minus the value of transport.

## Slide 55: Cont…
The FOB price is the price that would be earned by the exporter after paying any costs to get the good to the border.
The reason for using border prices to measure the economic value of a project’s tradable inputs and output can be understood in terms of the assumption that the international markets are comparatively competitive and free of distortions.

## Slide 56: Social cost benefit analysis
The Purpose of Social Cost Benefit Analysis
For a private commercial entrepreneur project choice is a somewhat simple exercise and all he/she has to do is to ascertain which projects satisfy his/her objectives best.
But in most countries governments are not only interested in increasing efficiency but also in promoting greater equity.

## Slide 57: Cont…
Again, in most counties the existing distribution of income is clearly not considered to be ideal/ultimate by governments or the population
A financial objective is narrow one for a public agency to pursue and for public decisions; a broader social objective would be more appropriate.

## Slide 58: Cont…
The purpose of SCBA is to see whether the consequences of the a chosen project are desirable in the light of the objectives of national planning.
The project analysts will not be only concerned to determine the level of project’s benefits and costs but who receives the benefit and pays the costs.

## Slide 59: Cont…
In an economic analysis of a project it is implicitly assumed that an extra dollar given to a very poor person will usually increase the person’s welfare by much more than would a dollar given to a rich person.

## Slide 60: Cont…
A rationale in welfare economics for the social analysis of projects is therefore, quite strong, the marginal utility of income of a person who receives a low income is expected to be greater than the marginal utility of income of the same person if he/she receives a high income.

## Slide 61: Basic Arguments on Social Cost benefit Analysis
It has been indicated that commercial profitability is measured in terms of the d/ce b/n the value of earnings and costs in a certain period.
Social cost benefit analysis must go deeper and ask what is the meaning of profits.

## Slide 62: Cont…
The price offered in the market is not a good guide to social welfare.
One of the simpler means of income redistribution may, in fact be project selection.
The choice may be b/n project A to be located in a poor region or project B to be located in a rich area or,
B/n project X which uses a large amount of poor, unskilled

## Slide 63: Cont…
labor which might otherwise be unemployed and project Y which uses factors of production supplied by rich people.
A project may have influences that work outside the market rather than through it.
These effects are called “externalities”.

## Slide 64: Cont…
Externalities are relevant reason and provide a sufficient argument for rejecting commercial profitability as a guide to public policy.

## Slide 65: Cont…
Externalities may arise;
  In the process of production (industrial pollution), in the process of consumption (private cars causing overcrowding of roads), and
  In the process of sales and distributions (sex shops).

## Slide 66: Cont…
Supporters of the social cost benefit analysis argue that failure to explicitly compare the utility received by the different income groups within the framework of the project appraisal implies that the analysts gives equal weight to gains in consumption by all income groups, from the poorest and most poor to the wealthiest groups in society.

## Slide 67: Cont…
Another argument advanced by those who opposed to the introduction of distributional issues into the cost benefit analysis is that projects should be selected in order to maximize national income and that the taxation and welfare systems should then be used to redistribute this income.
So the problem of equity is more of political issue, an issue involving conflict of interests and objectives.

## Slide 68: Cont…
This process is largely political and hence addressing equity problem requires changing the political and institutional set up.

## Slide 69: (Reading assignment)
National Parameters and Standard Conversion Factors
Cost – effectives analysis