## Slide 1
CHAPTER FOUR
Tender form, Bonds and guaranties, Bid bond and Performance bond

## Slide 2
Bonds and guaranties, Bid bond, Performance bond, Advance payment guaranty, Retention money guaranty. Insurance and indemnification,

## Slide 3: 4.1 TENDER FORMS
Open tendering
    All interested contractors/suppliers/service providers are free to submit their tenders.
Selective tendering
    Selective tendering is adopted when contractors/suppliers/service providers on the relevant approved lists of contractors /suppliers/ service providers are invited to submit tenders
Single and restricted tendering
    tenders are invited from only one or a limited number of contractors /suppliers/service providers
Direct engagement
    Direct engagement of a contractor/supplier/service provider without recourse to tendering procedures

## Slide 4: BONDS AND GUARANTIES
Bonds and guarantees are often treated as an after thought when it comes to risk analysis and negotiation of construction projects.
It tend to be viewed very much as “ancillary” documents to the main construction contract
bonds and guarantees are coming under greater inspection as employers and contractors alike become ever more anxious about their exposure to risk.

## Slide 5: PERFORMANCE BONDS
Performance bonds are designed to ensure that the contractor delivers goods or performs services in accordance with the terms of the contract.
If the contractor fails to perform the contract, it is likely that the employer will suffer a loss, usually because of delay.
The bondsman thus undertakes to pay to the employer a sum of money if the contractor fails to perform the contract.
The bondsman does not undertake to deliver the goods or perform the services itself.

## Slide 6: BID BONDS
Bid bonds are used to compensate an employer if a contract has to be re-awarded because a prospective contractor refuses to enter into the contract after his tender is accepted.
The bid bond is required to ensure that if an award is made to a vendor or contractor, the vendor or contractor will enter into a binding obligation of performance with the State.

## Slide 7: ADVANCE PAYMENT GUARANTY
Advance payment bonds manage the risk of the contractor’s failure to earn the whole of any advance payment from the employer by failing to provide goods and services to an equivalent value.
The failure may result from the contractor’s failure, fraud or default through using the advance payment for another purpose
The purpose of a payment bond is for the benefit of unpaid subcontractors, laborers, and material suppliers of the contractor or vendor